# Extra Lab Report
### Progress Overview
1. Exploring the QIDK Kit & Camera Module
   The project started with research on the Qualcomm QIDK kit, successfully setting up the camera module to capture images for testing.
2. Model Deployment
  1. Model Conversion to ONNX: The PyTorch model was converted to ONNX format, which keeps the model structure intact across different frameworks.
  2. ONNX to DLC Conversion: Using Qualcomm's SNPE tool, the ONNX model was converted to DLC format, optimized for Qualcomm hardware.
  3. Model Quantization: The DLC model was quantized to make it faster and more efficient for use on edge devices, with minimal accuracy loss.
  4. Input Data Preparation: Images were converted into .raw format to be compatible with the QIDK kit for testing.
  5. Deployment on QIDK Kit: The model and input images were uploaded to the QIDK kit, but the model didn’t work as expected during testing.
  6. Troubleshooting: The issue could be due to data compatibility or hardware-specific problems, and further testing is needed to find the solution.
3. Dataset Expansion The dataset was expanded by collecting more images and adding new categories, like "battery," to improve the model's ability to recognize different objects in real-world scenarios.
4. Validation & Testing After each model update, validation and testing were done to ensure accuracy and proper functioning. More testing is needed to confirm the model works well after deployment steps.
5. Increased Annotations More data annotations were added to make the model more robust. With better-labeled data, the model can improve its accuracy, especially for real-time tasks.
### Conclusion
Despite issues with deployment, progress was made in expanding the dataset, adding new classes, and improving annotations. Further troubleshooting will help fix the inference issue on the QIDK kit.